PROOF OF CONCEPT Autonomous Customer Support Intelligence System ACSI v1.0

| Classification Layer 1 | Auto-Resolution Layer 2 | Agent Assist Layer 3 | Predictive AI Extension |
| --- | --- | --- | --- |

| Document Type: Proof of Concept | Version: 1.0 ¦ April 2025 |
| --- | --- |

EXECUTIVE SUMMARY

This document presents the technical design and implementation plan for the Autonomous Customer Support Intelligence System (ACSI) — a three-layer AI-driven platform engineered to automate ticket classification, enable RAG-based query resolution, and augment human agents with real-time decision support.

| Current MTTR 8–12 min | Target MTTR < 2 min | Auto-Resolution 30–40% | Classifier Accuracy > 80% |
| --- | --- | --- | --- |

The POC validates core AI capabilities over a 6-week sprint using a curated dataset of 300–500 historical support tickets, with architecture designed for horizontal scalability and production readiness post-validation.

PROBLEM STATEMENT & BUSINESS CONTEXT

Current support operations are constrained by three systemic bottlenecks:

| High Volume Repetition 60–70% of incoming tickets are repeat queries: loan status, document uploads, interest rate inquiries. These require no unique reasoning but still consume full agent bandwidth. | Excessive Resolution Time Average resolution time of 8–12 minutes per ticket, driven largely by manual triage, knowledge base search, and context-switching across multiple systems. | Operational Cost Pressure Scaling the support team linearly with ticket volume is unsustainable. Automated resolution of 30–40% of tickets eliminates the need for proportional headcount growth. |
| --- | --- | --- |

PROPOSED SOLUTION ARCHITECTURE

ACSI is structured as a three-layer inference pipeline with an optional predictive extension, each layer independently deployable and horizontally scalable.

Layer 1 — Intelligent Ticket Classification

- Ingests raw ticket text via REST API or WhatsApp webhook (Twilio/Meta Cloud API).

- Routes input to a fine-tuned LLM classifier (Claude Haiku / GPT-4o-mini) for multi-label categorization.

- Extracts urgency score via a secondary sentiment analysis pass using a BERT-based model.

- Outputs structured JSON payload: { category, subcategory, urgency, confidence_score }.

- Target categories: Loan Status, Document Upload, EMI Queries, Rate Enquiries, KYC Issues, Complaints.

- Confidence threshold ≥ 0.85 required to trigger auto-resolution; otherwise escalates to Layer 3.

Layer 2 — RAG-Based Auto-Resolution Engine

- Knowledge base ingested as chunked documents into a vector store (Pinecone / FAISS).

- Embedding model: text-embedding-3-small (OpenAI) or sentence-transformers/all-MiniLM-L6-v2 for on-premise.

- Retrieval pipeline: cosine similarity top-K (K=5) → re-ranking via cross-encoder → prompt assembly.

- LLM generates a response conditioned on retrieved context using a structured system prompt with guardrails.

- API integrations (loan status, account data) injected as tool-call results within the LangChain/LangGraph pipeline.

- LangGraph node: tool_use_node → rag_node → response_gen_node → confidence_check_node.

- Fallback: any response with confidence < 0.75 is flagged and routed to human agent with full context.

Layer 3 — Agent Assist Dashboard

- Streamlit-based MVP dashboard surfacing: top-3 suggested responses, linked KB articles, ticket history.

- Suggestions generated by same RAG pipeline, with full citation of source documents.

- One-click accept/edit/reject flow to maintain agent control while reducing lookup overhead.

- All agent actions logged to PostgreSQL for feedback loop training in Phase 2.

Extension — Predictive Alert Engine

- Batch inference job (daily cron) analyzes EMI due dates vs. historical payment patterns.

- Risk-scoring model flags accounts with >70% probability of missed payment.

- Proactive WhatsApp/SMS notifications dispatched 48–72 hours prior to due date.

- Reduces inbound complaint volume by pre-empting user escalation.

TECHNICAL STACK & COMPONENT RATIONALE

| Layer | Technology | Rationale |
| --- | --- | --- |
| API Gateway | FastAPI + Uvicorn | Async Python framework; minimal overhead for high-throughput I/O. |
| Orchestration | LangChain / LangGraph | Native support for RAG chains, tool-calling, conditional branching. |
| LLM (Cloud) | Claude Sonnet / GPT-4o | State-of-the-art reasoning; Claude preferred for instruction-following in finance. |
| LLM (On-Prem) | Llama 3 / Mistral 7B | Data-sensitive fallback; deployable via Ollama or vLLM. |
| Embeddings | text-embedding-3-small | Best cost-accuracy ratio for semantic retrieval at this scale. |
| Vector DB | Pinecone / FAISS | Pinecone for production; FAISS for local POC iteration speed. |
| Database | PostgreSQL + pgvector | Relational audit trail + native vector similarity search extension. |
| Frontend | Streamlit (MVP) | Rapid iteration on agent assist UI; replaceable with React post-POC. |
| Messaging | WhatsApp Cloud API | Direct integration with Meta's official API; webhook-based event handling. |
| Infra | Docker + Docker Compose | Containerized local dev; Kubernetes-ready for production scale-out. |

DATA PIPELINE & INFERENCE FLOW

The end-to-end request lifecycle for an inbound ticket follows six deterministic stages:

| 01 | Ingestion Ticket arrives via WhatsApp webhook or REST POST /tickets. FastAPI validates schema, assigns UUID, and writes raw payload to PostgreSQL tickets table with status=PENDING. |
| --- | --- |
| 02 | Classification LangGraph dispatches to ClassifierNode. LLM prompt includes: ticket text, few-shot examples, output schema. Returns structured JSON: { category, urgency, confidence }. Written to DB. |
| 03 | Decision Router RouterNode evaluates confidence score. If ≥ 0.85 and category in auto-resolvable set → RAGNode. If < 0.85 or complex category → AgentAssistNode. Predictive triggers run asynchronously. |
| 04 | RAG Resolution RAGNode embeds query → Pinecone retrieval (top-5) → cross-encoder re-rank → context assembly → LLM generation → confidence scoring. Response appended with source citations. |
| 05 | Agent Assist If escalated, AgentAssistNode pre-fetches: suggested responses, top-3 KB articles, ticket history, account data from CRM API. All context delivered to dashboard in < 2 seconds. |
| 06 | Response Dispatch Validated response sent via WhatsApp or email. Ticket status updated to RESOLVED or ESCALATED. Agent feedback captured for reinforcement loop. |

6-WEEK IMPLEMENTATION PLAN

| Sprint | Phase | Deliverables & Acceptance Criteria |
| --- | --- | --- |
| Week 1–2 | Foundation & Classification | Collect & label 300–500 tickets. Build FastAPI skeleton + DB schema. Train and evaluate classifier. Acceptance: F1 ≥ 0.80 on held-out test set. |
| Week 3–4 | RAG Pipeline & Auto-Resolution | Ingest KB into vector store. Build LangGraph RAG chain. Integrate live APIs (loan status). Acceptance: 30–40% of test tickets auto-resolved with ROUGE-L ≥ 0.65. |
| Week 5 | Agent Assist Dashboard | Streamlit dashboard: suggested responses, KB links, ticket history. Acceptance: P95 dashboard load time < 2s with mocked data. |
| Week 6 | Predictive Feature & E2E Test | EMI risk scoring model. Proactive notification dispatch. Full E2E integration test. Acceptance: ≥ 70% precision on flagged EMI risk accounts. |

EVALUATION FRAMEWORK & SUCCESS METRICS

| Metric | Measurement Method | POC Target | Production Target |
| --- | --- | --- | --- |
| Classifier Accuracy | Macro F1 on held-out test set | ≥ 80% | ≥ 90% |
| Auto-Resolution Rate | % tickets closed without agent | 30–40% | 50–60% |
| Mean Resolution Time | Avg. time ticket open → closed | < 2 min | < 90 sec |
| RAG Faithfulness | RAGAS faithfulness score | ≥ 0.75 | ≥ 0.90 |
| RAG Relevancy | RAGAS answer relevancy score | ≥ 0.70 | ≥ 0.85 |
| P95 API Latency | End-to-end response time (p95) | < 3 sec | < 1.5 sec |
| False Positive Rate | Auto-resolved but incorrect | < 5% | < 2% |
| Agent Adoption Rate | % agents using suggestions | N/A (MVP) | ≥ 70% |

RISK REGISTER & MITIGATION STRATEGY

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| LLM hallucination / incorrect response | Medium | High | Hard confidence threshold (0.85). All auto-resolved tickets include source citation. Human fallback for any ambiguous output. |
| Insufficient training data quality | Medium | High | Manual labeling of 300+ tickets by domain SMEs. Active learning loop to prioritize uncertain samples. |
| API latency exceeds SLA (> 3s P95) | Low | Medium | Async LangGraph pipeline + response streaming. Redis caching for frequent query patterns. |
| Data privacy / PII leakage | Low | Critical | PII scrubbing pre-LLM call. No sensitive data stored in vector DB. API keys via environment secrets (Vault / AWS SSM). |
| Low classifier accuracy on edge cases | High | Medium | Low-confidence tickets routed to human. Iterative retraining with misclassified samples. |
| Vendor LLM downtime / cost overrun | Low | Medium | On-premise fallback (Llama 3 / Mistral). Token budget guardrails per request. |

POC SCOPE BOUNDARY & FUTURE ROADMAP

| In Scope (POC) - Ticket classification for 6 predefined categories - RAG resolution for top-20 FAQ patterns - Confidence scoring and human escalation routing - Basic Agent Assist dashboard (Streamlit) - EMI predictive alert (single use case) - Docker-based local deployment | Excluded from POC - Multi-language NLP (Hindi, regional) - Full CRM integration (Salesforce / Freshdesk) - Production Kubernetes deployment - Advanced RLHF fine-tuning pipeline - Voice / IVR channel integration - SOC 2 / RBI compliance hardening |
| --- | --- |

Phase 2 Roadmap (Post-POC Validation)

- Q3: Self-learning feedback loop: agent corrections auto-enqueue as fine-tuning samples via RLHF pipeline.

- Q3: Multi-language support: Hindi + 2 regional languages via IndicNLP + multilingual embedding model.

- Q4: Full CRM + LOS integration: bi-directional sync with core banking and loan origination systems.

- Q4: Voice channel: Whisper-based STT → NLP pipeline → TTS response via Twilio Programmable Voice.

- Q1 '26: Revenue intelligence: churn prediction + proactive retention triggers using tabular ML (XGBoost).

CONCLUSION & RECOMMENDATION

This POC is designed to validate a production-grade hypothesis: that 30–40% of support tickets can be autonomously resolved with accuracy exceeding human baselines, while simultaneously reducing mean resolution time from 8–12 minutes to under 2 minutes. The 6-week timeline is scoped conservatively to deliver measurable, auditable results against defined acceptance criteria — not a demo, but a validated engineering baseline suitable for production scoping decisions.

Recommended next step: Approve POC execution with access to 300–500 anonymized historical support tickets and read-only API credentials for loan status and account data endpoints.